# AGILE PROJECT MANAGEMENT DOCUMENTATION

Project: KSGM Resorts Management System

# 1. Project Vision

To develop a secure, user-friendly resort reservation system that enables customers to register, log in, book resort suites with food packages, and allows administrators to efficiently manage reservations, monitor sales, and analyze booking data.

# 2. Stakeholders

| Stakeholder | Role |
| --- | --- |
| Customer/Guest | Registers, logs in, books resort suites, selects food packages, and views reservation history. |
| Administrator | Manages bookings, edits/deletes reservations, monitors dashboard and sales. |
| System Administrator/Developer | Maintains the system, database, security, and software updates. |
| Resort Management (Product Owner) | Defines requirements, validates completed features, and approves releases. |

# 3. Product Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| US-01 | Customer Registration | High | 5 | Done |
| US-02 | Customer Login | High | 3 | Done |
| US-03 | Administrator Login | High | 3 | Done |
| US-04 | Select Resort Suite | High | 5 | Done |
| US-05 | Select Food Package | Medium | 3 | Done |
| US-06 | Automatic Total Computation | High | 5 | Done |
| US-07 | Submit Reservation | High | 8 | Done |
| US-08 | View Reservation History | Medium | 5 | Done |
| US-09 | View All Bookings | High | 5 | Done |
| US-10 | Edit Booking | High | 5 | Done |
| US-11 | Delete Booking | Medium | 3 | Done |
| US-12 | Dashboard Analytics | Medium | 5 | Done |

# 4. Sprint Planning

• Sprint 1: User authentication (registration, customer login, admin login).
• Sprint 2: Booking workflow (suite selection, food selection, reservation, computation).
• Sprint 3: Admin dashboard (booking management, analytics, reports).

# 5. Sprint Backlog

• Authentication module
• Reservation module
• Food selection module
• Dashboard module
• Booking management
• Chart analytics

# 6. Acceptance Criteria

• Users can register and log in.
• Customers can successfully book a resort suite.
• Total amount is calculated automatically.
• Reservations are saved in MySQL.
• Administrators can edit/delete bookings and view reports.

# 7. Technical Architecture

Frontend: HTML, CSS, Tailwind CSS, JavaScript
Backend: PHP
Database: MySQL (MariaDB)
Authentication: PHP Sessions + Argon2ID
Chart Library: Chart.js

# 8. UI Modules

• Landing Page
• Customer Login
• Registration
• Resort Booking Wizard
• Food Selection
• Customer Reservation Dashboard
• Administrator Dashboard
• Booking Management
• Sales Analytics

# 9. Definition of Done

✓ Feature implemented
✓ Database integrated
✓ UI completed
✓ Security applied (CSRF, password hashing, prepared statements)
✓ Tested successfully
✓ No critical defects

# 10. Sprint Review

Completed customer authentication, reservation workflow, booking history, administrator dashboard, booking management, total sales monitoring, and booking analytics.

# 11. Sprint Retrospective

What went well:
• Secure authentication implemented.
• Booking workflow completed.
• Dashboard analytics functional.

Improvements:
• Add room availability validation.
• Email notifications.
• PDF receipts.
• Advanced reporting and search filters.